**Summary:** This week I finalized the idea for my sight. I was fairly busy finishing the CS Fair projects but was able to put aside about 2 hours to begin working on the story board and spec doc for this project.

**Goals:** My goal this week was to expand on my idea for this site and begin to think about how I could accomplish this. Another goal this week was to create a story board and to begin the spec doc.

**Problems:** Only problem I encountered this week was time. I was focused on finishing the other project I am working on so was not able to work on this project as much as I would have liked.

|  |  |  |  |
| --- | --- | --- | --- |
| **Time Log:** |  |  |  |
|  |  | **Estimated Time to complete project 🡺** | **Hours**  **200** |
| **Date** | **Time Spent (in hours)** | **Description** | **Author** |
| 3/26/17 | 2 | Brainstorming website ideas | Eric Langdon |
| 4/2/17 | 2 | Started working on spec doc and story board | Eric Langdon |
|  |  |  |  |

\* Since I am working alone, I am responsible for all the positions for the creation of this website. \*