**Summary:** This week I focused on finishing the css for my site. Although I did not finish I made a lot of progress and feel like I am in a good position to finish on time.

**Goals:** My goal this week was to finalize the css structure of my site.

**Problems:** Only problem I encountered this week was time. This week I was very busy and had a hard time finding time to work on this project

|  |  |  |  |
| --- | --- | --- | --- |
| **Time Log:** |  |  |  |
|  |  | **Estimated Time to complete project 🡺** | **Hours**  **200** |
| **Date** | **Time Spent (in hours)** | **Description** | **Author** |
| 3/26/17 | 2 | Brainstorming website ideas | Eric Langdon |
| 4/2/17 | 2 | Started working on spec doc and story board | Eric Langdon |
| 4/6/17 | 3 | Finalized story board and spec doc | Eric Langdon |
| 4/9/17 | 2 | Begin to work on html structure | Eric Langdon |
| 4/12/17 | 4 | Continued to build on my html | Eric Langdon |
| 4/15/17 | 2 | More html structure | Eric Langdon |
| 4/16/17 | 3 | Finished html structure | Eric Langdon |
| 4/18/17 | 2 | Content development | Eric Langdon |
| 4/22/17 | 3 | Content creation | Eric Langdon |
| 4/25/17 | 4 | Finished creating content for the site | Eric Langdon |
| 4/28/17 | 2 | Created mock up design for the site | Eric Langdon |
| 4/30/17 | 4 | Began working on CSS for the site |  |
|  |  |  |  |
|  |  |  |  |

\* Since I am working alone, I am responsible for all the positions for the creation of this website. \*